# Project Planning & Management Document

### 1. Project Overview

·       Name : Autonomous Delivery Car

·       Members : Nirzara, Vruddhi, Devoshree

·       Brief : autonomous delivery box robot that moves items from one place to another automatically using preset routes. It is built on a wheeled base with sensors to detect obstacles and avoid collisions while moving. The robot is controlled through a mobile app, allowing users to select where the box should be delivered easily.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Nirzara | Designer Programer and Engineer | ### Predefined Path Storage, Light and sound indicators, App code and design, Laser cutting the box parts |
| Devoshree | Designer Programer and Engineer | ### Motor Control Functions, Obstacle Avoidance Logic, Path Execution Function, 3D printing circuit case |
| Vruddhi | Designer Programer and Engineer | ### Imports & Pin Setup, Initialize Bluetooth (BLE Server), Ultrasonic Sensor Function, Main Loop, Assembling final structure |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Project Ideation | Approval of the ideas | Final idea approved |
| Week 1 | Finalisation of diagrams, layout and model functions | Block diagram and project brief | Diagram and brief finalised and approved, required electronic parts |

### 4. Weekly Progress Log

Week 1

·       Planned Tasks: block diagrams, iterations, documenting, listing component required and to buy

·       Completed Tasks: block diagrams, iterations, documenting, listing component required and to buy, finalised ideations and functions of our model, finalised flow of code, responsibility distribution

·       Challenges Faced : figuring out parts and whats required and what needs to be bought

·       Solutions : looking up tutorials to understand structure and layout roughly and finalising on parts

·       Next Steps : 3d printing and laser cutting for the exterior, building final structure, testing out codes and making necessary alterations